## Slide 1: PRAELOCATE
J. Le Roux | M. Sass | S. Sorour | B. Spiver | W. Wannenburg

## Slide 2: Contents
Team structure
Technology stack
Overview
Progress
  Frontend
  Backend
Retrospective
Next sprint

## Slide 3: Team Structure
Backend
  M. Sass
  S. Sorour
Frontend
  W. Wannenburg
  J. Le Roux
  B. Spiver

## Slide 4: Technology Stack
Backend
  Simple Flask API
  Google Maps Platform
    Geocoder & Distance APIs
Frontend
  React app
    @google-maps-api/react
    @react-geocode

## Slide 5: Overview
A
C
B
3 Inputs
Midpoint + distance + time
C
B
A
D

## Slide 6: Overview
Frontend
Backend
Input
locations
midpoint
Google API
locations
time, distance
Output

## Slide 7: Progress
Conversation with backend
Basic UI setup
Map display
Search box functionality
Full integration

## Slide 8
Progress
First POST method
Receiving json
Directions API
Triangulation + GET method
Full integration

## Slide 9
Retrospective
getting into the tech
establishing and dividing roles
establishing reliable meeting times
getting a better understanding of the product
This sprint was all about:

## Slide 10
Retrospective
In the demo
None
Did this presentation take too long? Yes
What we wanted to get done:
What we didn’t get to:

## Slide 11: Next Sprint
Different type of locations (biases)
Midpoint improvement and response
Radius output
Improved UX/UI
A
B
C
D
E
E
D
C
B
A

## Slide 12: Demo